## Slide 1
2017 Annual Meeting
East Lake Village Shores Community Association

## Slide 2
Street Rehabilitation & Paving Plan
East Lake Village Shores Community Association

## Slide 3
A New Street
A Re-Newed Neighborhood
Retained Value
Pride in Community

## Slide 4
BACKGROUND
Average Lifespan for Asphalt Streets: ~30 Years
Approximate Age of The Streets:
In Excess Of 35 Years

## Slide 5
Current Conditions

## Slide 7
Maintenance Limited to Periodic Slurry Treatment (~Every 4 Years)
Historical Costs: ~$40,000 - $60,000
Historically Reserve Funds Were Allocated for Maintenance Only

## Slide 8
ACTION TO DATE
Initial Review by Mr. Phil Winkler
Retained LaBelle/Marvin

## Slide 9
Phase I Asphalt Rehabilitation Evaluation (Complete)
Pavement Evaluations
Pavement Coring and Laboratory Testing
Rehabilitation Plans and Specifications
Pavement Prioritization
Cost Estimates
Bidding Documents

## Slide 10
Phase II Bid and Proposal Services
(In Process)
Bidders Solicitation
Contract Agreement
Material and Project Specifications
Bid Review Services

## Slide 11
Phase III
Construction Management and Supervision
(Pending)
Materials and Equipment Submittals
Preconstruction Meetings
Construction Inspection and Supervision

## Slide 12
LaBelle/Marvin
Ed Perez

## Slide 14
AS–BUILT VARIATIONS

## Slide 15
DESIGNED REPLACEMENT SECTION

## Slide 16
12”
3”
Designed Replacement
Sample Illustration Only
Endurance / Life / Durability

## Slide 17
East Lake Villages Shores Street Rehab & Paving by Priority
Priority Street Projected Schedule
  Via Maria 2017
  Via Oporto
  Via Morena 2018
  Via Apolina
  5 Via Fonte 2019
  6 Via Rene
  7 Via Andalusia 2020
  8 Via Murcia
1
2
3
4
5
6
7
8

## Slide 20
Communicate
Communicate
Communicate

## Slide 21
Planning In Detail
All-Point Considerations
Providing Answers Ahead
Follow-Up Methods
A “Community” Effort

## Slide 22
Parking
Emergency Access
Nurse
Trash Pickup
Visitors
Contractors/Repairs
Mail Delivery
Other Deliveries
Liaison with
Fire Dept./EMTs
Postal Services
Police/Sheriff
Disposal Co.
… and many more!
Pickup
Covering The Bases:

## Slide 23
How We’ll Keep You Informed
You Deserve the Right to Know

## Slide 24
Today - printout of this presentation
- placement on ELVSCA Website
Detail Schedules and Reminders Before
Work Starts on your street
FAQ – Answers to most frequently asked questions posted to website
Updates by your Street Rep, Board and StoneKastle

## Slide 25
Street Rehabilitation & Paving Plan
East Lake Village Shores Community Association